PFIN — Phase 6

Security, Governance & CI/CD

Canadian Political Contributions Analytics Platform

Repository: github.com/arsalaneslami/political-finance-analytics

Author: Arsalan Eslami

Date: June 2026

Version: 1.0

# 1. Overview

This document describes the security, governance, and infrastructure components implemented during Phase 6 of the PFIN project. It covers the Service Principal, Key Vault, IAM role assignments, branch protection, Unity Catalog ABAC column masking, audit logging review, and the CI/CD foundation.

# 2. Phase 6 Deliverable Status

| # | Deliverable | Source | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Service Principal | Phase 0 deferred | ✅ Done | pfin-databricks-sp |
| 2 | Key Vault | Phase 0 deferred | ✅ Done | pfin-canadacentral-kv |
| 3 | File Events role assignments | Phase 0 deferred | ✅ Done | 3 roles on AC |
| 4 | Branch protection rules | Phase 0 deferred | ✅ Done | Rulesets on main, develop |
| 5 | VNet Injection | Phase 0 deferred | ⏭ Deferred | Requires new workspace |
| 6 | SP as dashboard publisher | Phase 5 carry-forward | ⚠ Partial | CAN_USE permission issue |
| 7 | Unity Catalog ABAC policies | New | ✅ Done | Column masking applied |
| 8 | Audit logging review | New | ✅ Done | No PII exposure |
| 9 | Declarative Automation Bundle | New | ⬜ Pending | Next session |
| 10 | GitHub Actions CI/CD | New | ⬜ Pending | After DAB |
| 11 | Phase 6 documentation | New | ✅ Done | This document |

# 3. Resource Relationship Map

The following table shows how each Phase 6 resource connects to the existing PFIN infrastructure and to each other.

| Resource | Type | Connects To | Purpose |
| --- | --- | --- | --- |
| pfin-databricks-sp | Service Principal (Entra ID) | pfin-canadacentral-rg (Contributor), pfin-canadacentral-kv (credentials stored), political-finance-ws (deploys to) | Non-interactive identity for CI/CD automation and dashboard publishing. |
| pfin-canadacentral-kv | Key Vault | Stores pfin-databricks-sp credentials. GitHub Actions reads secrets at deploy time. | Centralized, auditable secret store with Azure RBAC. |
| pfin-canadacentral-ac | Access Connector (Managed Identity) | pfincanadacentralsa (4 roles: Blob Data Contributor + 3 File Events roles) | Databricks identity for ADLS Gen2 access and Auto Loader File Events. |
| pfincanadacentralsa | Storage Account (ADLS Gen2) | External Location target for Unity Catalog. Holds raw/bronze/silver/gold containers. | Central data lake for all contribution data. |
| political-finance-ws | Databricks Workspace | Uses pfin-canadacentral-ac for storage. SP deploys bundles here. | Compute environment for notebooks, pipelines, dashboards. |
| pfin-admins | Databricks Group | Members: workspace admin account + pfin-databricks-sp | Controls ABAC column masking. Members see unmasked PII data. |

# 4. Creation Order and Dependencies

Resources were created in this order because each step depends on outputs from the previous one.

| Step | Action | Depends On | Produces |
| --- | --- | --- | --- |
| 1 | Create Service Principal | Entra ID tenant | Client ID, Client Secret, Tenant ID |
| 2 | Assign Contributor role to SP | SP from Step 1 + pfin-canadacentral-rg | SP can manage resources in the RG |
| 3 | Create Key Vault | pfin-canadacentral-rg | Vault endpoint for secret storage |
| 4 | Grant yourself Secrets Officer | Key Vault from Step 3 | You can add/read secrets |
| 5 | Store SP credentials in Key Vault | SP credentials from Step 1 + KV from Step 3 | sp-client-id, sp-client-secret, sp-tenant-id |
| 6 | Assign 3 File Events roles | pfin-canadacentral-ac + pfincanadacentralsa | Auto Loader can use File Events |
| 7 | Create branch protection rulesets | GitHub repo (public) | main and develop protected |
| 8 | Add SP to Databricks workspace | SP from Step 1 + workspace | SP can deploy and access workspace |
| 9 | Grant SP Unity Catalog access | SP in workspace + pfin_dev catalog | SP can read silver and gold tables |
| 10 | Create pfin-admins group | Workspace identity settings | Group for ABAC masking control |
| 11 | Create masking functions and apply | pfin-admins group + silver/gold tables | PII columns masked for non-admins |

# 5. Service Principal: pfin-databricks-sp

## 5.1 What It Is

A Service Principal is a non-interactive identity in Microsoft Entra ID. It authenticates using a Client ID and Client Secret, making it suitable for CI/CD pipelines and automated processes.

## 5.2 Why It Is Needed

Without a Service Principal, GitHub Actions would need personal user credentials to deploy Databricks bundles. This is insecure (credentials could leak), unreliable (MFA blocks automation), and non-auditable.

## 5.3 Configuration

| Property | Value |
| --- | --- |
| Display Name | pfin-databricks-sp |
| Application (Client) ID | 1ffe180c-89d4-45b4-974f-17a44199a3ca |
| Directory (Tenant) ID | ac12a58f-540b-45c4-961a-e926ea061079 |
| Account Type | Single tenant only — Default Directory |
| Client Secret Expiry | 12 months (pfin-phase6-cicd) |
| Role | Contributor on pfin-canadacentral-rg |

## 5.4 Manual Creation Steps

- Go to Microsoft Entra ID → App registrations → New registration.

- Name: pfin-databricks-sp. Account type: Single tenant only. Redirect URI: blank.

- Click Register. Copy Application (client) ID and Directory (tenant) ID.

- Go to Certificates & secrets → New client secret. Description: pfin-phase6-cicd. Expiry: 12 months.

- Copy the Value immediately — it is shown only once.

- Go to pfin-canadacentral-rg → Access control (IAM) → Add role assignment → Contributor → assign to pfin-databricks-sp.

## 5.5 CLI Equivalent

az ad sp create-for-rbac --name pfin-databricks-sp --role Contributor --scopes /subscriptions/<sub-id>/resourceGroups/pfin-canadacentral-rg

## 5.6 Verification

Login as the SP to verify credentials:

az login --service-principal -u <client-id> -p <client-secret> --tenant <tenant-id>

A successful login returns the subscription details with the SP as the authenticated user. Switch back to your personal account with: az login

# 6. Key Vault: pfin-canadacentral-kv

## 6.1 What It Is

Azure Key Vault is a managed secret store. It holds credentials, connection strings, and certificates with access controlled by Azure RBAC. Secrets are encrypted at rest and access is auditable.

## 6.2 Why It Is Needed

The SP Client Secret must be stored where GitHub Actions can retrieve it securely. Hardcoding secrets in code or environment variables is insecure. Key Vault provides centralized, auditable, RBAC-controlled secret management.

## 6.3 Configuration

| Property | Value |
| --- | --- |
| Name | pfin-canadacentral-kv |
| Resource Group | pfin-canadacentral-rg |
| Region | Canada Central |
| Pricing Tier | Standard |
| Access Model | Azure role-based access control (RBAC) |

## 6.4 Secrets Stored

| Secret Name | Value Source | Used By |
| --- | --- | --- |
| sp-client-id | Application (client) ID from SP registration | GitHub Actions azure/login |
| sp-client-secret | Client secret Value from Certificates & secrets | GitHub Actions azure/login |
| sp-tenant-id | Directory (tenant) ID from SP registration | GitHub Actions azure/login |

## 6.5 Manual Creation Steps

- Go to Key Vaults → Create. Resource group: pfin-canadacentral-rg. Name: pfin-canadacentral-kv.

- Region: Canada Central. Pricing: Standard. Access: Azure RBAC.

- Click Review + create → Create.

- Go to pfin-canadacentral-kv → Access control (IAM) → Add role assignment → Key Vault Secrets Officer → assign to your Entra account.

- Go to Secrets → Generate/Import. Create sp-client-id, sp-client-secret, sp-tenant-id with their respective values.

- Leave Content type, activation/expiration dates as defaults. Enabled: Yes.

## 6.6 Soft-Delete Note

Key Vault has soft-delete enabled by default. If you delete a secret and try to recreate it with the same name, you must purge the deleted secret first: Key Vault → Secrets → Manage deleted secrets → select → Purge.

# 7. File Events Role Assignments

## 7.1 What They Are

Three IAM roles assigned to the Databricks Access Connector (pfin-canadacentral-ac) on the storage account (pfincanadacentralsa). These enable Auto Loader to use File Events mode instead of Directory Listing mode.

## 7.2 Why They Are Needed

Without these roles, Auto Loader falls back to Directory Listing mode, which periodically scans the entire directory for new files. With File Events, Azure EventGrid sends a notification the moment a new file lands, and Auto Loader processes it immediately. This is faster and more cost-efficient at scale.

## 7.3 Roles Assigned

| Role | Purpose |
| --- | --- |
| Contributor | Allows configuration of EventGrid event subscriptions on the storage account. |
| EventGrid EventSubscription Contributor | Allows creation and management of EventGrid subscriptions. |
| Storage Queue Data Contributor | Allows reading event notifications from the storage queue. |

## 7.4 Manual Steps

For each role, go to Storage accounts → pfincanadacentralsa → Access control (IAM) → Add role assignment → select role → Members: Managed identity → Databricks Access Connector → pfin-canadacentral-ac → Review + assign.

# 8. Branch Protection Rules

## 8.1 Repository Changes

| Property | Value |
| --- | --- |
| Repository Name | political-finance-analytics |
| Visibility | Public |
| Owner | arsalaneslami |
| Commit Author | Arsalan Eslami (updated via filter-branch) |

## 8.2 Rulesets Configured

GitHub repository rulesets (available on Free plan with public repos) were used instead of classic branch protection rules.

| Ruleset | Target Branch | Enforcement | Rules |
| --- | --- | --- | --- |
| protect-main | main | Active | Restrict deletions, require PR, block force push |
| protect-develop | develop | Active | Restrict deletions, require PR, block force push |

## 8.3 Notes

- Classic branch protection rules are not available on GitHub Free plan with private repos. Repository rulesets are the alternative.

- The repo was changed from private to public to enable rulesets and for portfolio visibility.

- Commit history was rewritten using git filter-branch to update the author from the previous name to Arsalan Eslami.

# 9. Service Principal as Dashboard Publisher

## 9.1 What Was Done

- Added pfin-databricks-sp to the Databricks workspace via Settings → Identity and access → Service principals.

- Granted Unity Catalog permissions to the SP:

GRANT USAGE ON CATALOG pfin_dev TO `1ffe180c-89d4-45b4-974f-17a44199a3ca`;

GRANT USAGE ON SCHEMA pfin_dev.gold TO `1ffe180c-89d4-45b4-974f-17a44199a3ca`;

GRANT SELECT ON SCHEMA pfin_dev.gold TO `1ffe180c-89d4-45b4-974f-17a44199a3ca`;

GRANT USAGE ON SCHEMA pfin_dev.silver TO `1ffe180c-89d4-45b4-974f-17a44199a3ca`;

GRANT SELECT ON SCHEMA pfin_dev.silver TO `1ffe180c-89d4-45b4-974f-17a44199a3ca`;

## 9.2 Known Issue

Setting the SP as the dashboard publisher credential failed with: PERMISSION_DENIED - User does not have CAN_USE permission on service principal. The Permissions tab on the SP details page was greyed out and the Databricks CLI had a stale workspace URL. This item is deferred as a post-deployment enhancement. The dashboard continues to work under the personal user credential.

# 10. Unity Catalog ABAC — Column Masking

## 10.1 What It Is

Attribute-Based Access Control (ABAC) uses column masking functions to hide PII from non-privileged users. Members of the pfin-admins group see full data; everyone else sees masked values.

## 10.2 PII Fields Identified

| Schema | Table | Column | Mask Applied |
| --- | --- | --- | --- |
| silver | contributors | contributor_name | mask_name → first char + **** |
| silver | contributors | contributor_first_name | mask_name |
| silver | contributors | contributor_last_name | mask_name |
| silver | contributors | contributor_middle_initial | mask_name |
| silver | contributors | contributor_postal_code | mask_postal_code → first 3 chars |
| gold | top_contributors | contributor_name | mask_name |

## 10.3 Fields Left Unmasked

- recipient_first_name, recipient_last_name, recipient_name — public figures (politicians/parties)

- contributor_province — too broad to be PII

## 10.4 Masking Functions

Two functions created in pfin_dev.gold schema:

CREATE OR REPLACE FUNCTION pfin_dev.gold.mask_name(val STRING)

RETURNS STRING

RETURN CASE

WHEN IS_ACCOUNT_GROUP_MEMBER('pfin-admins') THEN val

ELSE CONCAT(LEFT(val, 1), '****')

END;

CREATE OR REPLACE FUNCTION pfin_dev.gold.mask_postal_code(val STRING)

RETURNS STRING

RETURN CASE

WHEN IS_ACCOUNT_GROUP_MEMBER('pfin-admins') THEN val

ELSE LEFT(val, 3)

END;

## 10.5 pfin-admins Group

A Databricks group named pfin-admins controls who sees unmasked data. Current members: workspace admin account and pfin-databricks-sp. Members see full PII values; non-members see masked output.

## 10.6 Verification

To verify masking works, temporarily remove yourself from pfin-admins and run:

SELECT contributor_name, contributor_postal_code FROM pfin_dev.silver.contributors LIMIT 5;

Names should appear as single character followed by **** and postal codes as 3-character strings. Add yourself back to the group afterward.

# 11. Audit Logging Review

## 11.1 Diagnostic Logs

Azure diagnostic settings for all resources in pfin-canadacentral-rg are disabled. No logs are being shipped to Log Analytics, Storage, or Event Hubs. This means no PII can leak through diagnostic log pipelines.

## 11.2 System Tables

Databricks system.query.history was not accessible due to insufficient account-level permissions. This table logs SQL query text (not results), so masking still protects output data. Query text logging is acceptable since it contains the query, not the returned PII values.

## 11.3 Notebook Output Review

Pending: Review pipeline notebooks for display(), .show(), or print() calls that could output PII columns to job logs. This is a low-risk item since job logs are only visible to workspace admins.

## 11.4 Summary

- Diagnostic logs: Disabled — no PII exposure risk

- Column masking: Active on silver.contributors and gold.top_contributors

- Query history: Logs query text only, not results — acceptable

- Notebook output: Pending review — low risk

# 12. Complete Role Assignment Summary

| Principal | Role | Scope | Phase | Status |
| --- | --- | --- | --- | --- |
| pfin-canadacentral-ac | Storage Blob Data Contributor | pfincanadacentralsa | Phase 0 | ✅ Done |
| pfin-databricks-sp | Contributor | pfin-canadacentral-rg | Phase 6 | ✅ Done |
| Your Entra account | Key Vault Secrets Officer | pfin-canadacentral-kv | Phase 6 | ✅ Done |
| pfin-canadacentral-ac | Contributor | pfincanadacentralsa | Phase 6 | ✅ Done |
| pfin-canadacentral-ac | EventGrid EventSubscription Contributor | pfincanadacentralsa | Phase 6 | ✅ Done |
| pfin-canadacentral-ac | Storage Queue Data Contributor | pfincanadacentralsa | Phase 6 | ✅ Done |

# 13. Data Quality Items Identified

During the ABAC review, the following data quality issues were identified. These will be addressed in a separate DQ notebook added to the bronze-to-silver pipeline.

| # | Issue | Example | Proposed Fix |
| --- | --- | --- | --- |
| 1 | Duplicate contributor names in different formats | "Arsalan Eslami" vs "eslami,arsalan" vs "Eslami, Arsalan" | Normalize using separate first/last name fields with UPPER and TRIM |
| 2 | Inconsistent postal code formatting | "K1A 0B1" vs "K1A0B1" | Standardize to one format (with or without space) |
| 3 | ~437 duplicate contributor names found | Some duplicates, some triplicates | Apply normalization in pipeline; one-time MERGE for existing data |

# 14. Remaining Phase 6 Work

| # | Deliverable | Status | Notes |
| --- | --- | --- | --- |
| 1 | Declarative Automation Bundle (databricks.yml) | Pending | Next session |
| 2 | GitHub Actions CI/CD workflows | Pending | After DAB |
| 3 | SP as dashboard publisher | Deferred | CAN_USE permission issue |
| 4 | VNet Injection | Deferred | Requires new workspace |
| 5 | Key Vault tagging | Deferred | Will be scripted |
| 6 | DQ notebook for bronze-to-silver | Identified | Name + postal code normalization |

# 15. Document Control

| Date | Version | Change | Author |
| --- | --- | --- | --- |
| 2026-06-02 | 1.0 | Initial Phase 6 documentation: SP, KV, roles, branch protection, ABAC, audit logging | Arsalan Eslami |