Canadian Political Contributions Analytics Platform

Phase 0 — Foundation & Infrastructure

Project: PFIN  |  Version: 1.1  |  May 2026

Owner: Arsalan Eslami

# 1. Purpose and Scope

Phase 0 establishes everything required before any data engineering work begins. It covers Azure resource provisioning, Databricks workspace configuration, Unity Catalog setup, Entra ID security groups, Git repository initialization, compute setup, and resource tagging.

No Phase 1 work begins until all exit criteria in Section 11 are met and verified.

# 2. Project Identity

| Field | Value |
| --- | --- |
| Full Name | Canadian Political Contributions Analytics Platform |
| Short Name | Political-Finance |
| Abbreviation | pfin |
| Source Data | Elections Canada — 3.6 GB CSV, all contributions |
| Scope | 2025 and 2026 fiscal/election year records only |
| Owner | Arsalan Eslami |
| Azure Region | Canada Central |
| Git Repository | pfin-analytics |

# 3. Project Phase Overview

The project is divided into seven phases. Phase 0 must be completed before any other phase begins.

| Phase | Name | Goal |
| --- | --- | --- |
| Phase 0 | Foundation & Infrastructure | Azure resources, Databricks, Unity Catalog, Git — all provisioned and validated |
| Phase 1 | Data Ingestion (Bronze) | Extract 2025–2026 records from source CSV; load into Bronze Delta table |
| Phase 2 | Transformation (Silver) | Type-cast, clean, deduplicate; produce normalized Silver domain tables |
| Phase 3 | Aggregation (Gold) | Build business aggregations (Gold tables) from Silver |
| Phase 4 | Political Finance Analytics Rules | Define and encode domain-specific business rules (contribution limits, donor classification, party eligibility logic) |
| Phase 5 | Dashboards & Reporting | Build and publish AI/BI Dashboards connected to Gold tables; configure Entra-based access for external users |
| Phase 6 | Security, Governance & CI/CD | Unity Catalog ABAC policies, audit logging, Declarative Automation Bundles, GitHub Actions deployment pipelines |

# 4. Azure Resources

## 4.1 Naming Pattern

pfin-<region>-<resource-type-abbreviation>

Region slug: canadacentral  (lowercase, no hyphens, matches Azure region slug)

## 4.2 Resource Inventory

| Resource Type | Name | Status |
| --- | --- | --- |
| Resource Group | pfin-canadacentral-rg | ✅ Created |
| Storage Account (ADLS Gen2) | pfincanadacentralsa | ✅ Created |
| Access Connector | pfin-canadacentral-ac | ✅ Created |
| Databricks Workspace | political-finance-ws | ✅ Created |
| Databricks Managed RG | pfin-canadacentral-ws-mrg | ✅ Auto-created by Databricks |
| Service Principal | pfin-databricks-sp | ⏭ Deferred to Phase 6 |
| Key Vault | pfin-canadacentral-kv | ⏭ Deferred to Phase 6 |

## 4.3 Role Assignments

| Principal | Role | Scope |
| --- | --- | --- |
| pfin-canadacentral-ac | Storage Blob Data Contributor | pfincanadacentralsa |

## 4.4 Deferred Role Assignments — Phase 6

The following roles are required to enable File Events for Auto Loader performance optimization. They were not assigned in Phase 0 and must be added in Phase 6. All three assigned to pfin-canadacentral-ac on pfincanadacentralsa.

- Storage Account Contributor

- EventGrid EventSubscription Contributor

- Storage Queue Data Contributor

## 4.5 Required Tags

Applied to all resources via docs/phase-0/tag-resources.sh

| Tag Key | Value | Purpose |
| --- | --- | --- |
| Project | Canadian-Political-Contributions-Analytics-Platform | Cost reporting and filtering |
| ProjectShortName | Political-Finance | Cross-team identifier |
| Abbreviation | pfin | Lifecycle and blast-radius scoping |
| Environment | dev or prod | Separate lifecycle management |
| Owner | Arsalan Eslami | Accountability and contact |
| CostCenter | TBD — assign before production deployment | Cost attribution |

# 5. ADLS Gen2 Storage Structure

Storage Account: pfincanadacentralsa  |  Hierarchical Namespace: Enabled

Five containers created at storage account level. Each container has one directory with the same name.

| Container | Directory | Purpose | Unity Catalog Schema |
| --- | --- | --- | --- |
| landing | landing/ | Raw source file drop zone — Auto Loader watches this path | pfin_dev.landing |
| bronze | bronze/ | Raw ingestion layer Delta tables — all columns as strings | pfin_dev.bronze |
| silver | silver/ | Cleaned and normalized Delta tables | pfin_dev.silver |
| gold | gold/ | Business aggregation Delta tables powering dashboards | pfin_dev.gold |
| ops | ops/ | Audit logs, data quality logs, and pipeline checkpoints | pfin_dev.ops |

# 6. Databricks Workspace

| Setting | Value |
| --- | --- |
| Workspace Name | political-finance-ws |
| Managed Resource Group | pfin-canadacentral-ws-mrg |
| Region | Canada Central |
| Secure Cluster Connectivity (No Public IP) | Enabled |
| VNet Injection | Disabled — enable in production (Phase 6) |
| Unity Catalog | Enabled |
| Plan | Trial |
| Primary Admin Account | arsalan@areslamihotmail.onmicrosoft.com |
| Backup Admin Account | areslami@hotmail.com |

# 7. Unity Catalog

## 7.1 Storage Credential

| Field | Value |
| --- | --- |
| Name | pfin_storage_cred |
| Type | Azure Managed Identity |
| Access Connector | pfin-canadacentral-ac |

## 7.2 External Location

| Field | Value |
| --- | --- |
| Name | pfin_lakehouse |
| URL | abfss://landing@pfincanadacentralsa.dfs.core.windows.net/landing/ |
| Storage Credential | pfin_storage_cred |
| File Events | Force created — full permissions deferred to Phase 6 |

## 7.3 Catalogs

| Catalog | Environment | Status |
| --- | --- | --- |
| pfin_dev | Development | ✅ Created with all schemas |
| pfin_prod | Production | ⏭ Schemas to be created in Phase 5 |

## 7.4 Schemas in pfin_dev

| Schema | Purpose |
| --- | --- |
| landing | Raw file volume — Auto Loader source |
| bronze | Raw ingestion layer |
| silver | Cleaned and normalized layer |
| gold | Business aggregations |
| ops | Audit logs, data quality logs, checkpoints |
| default | Auto-created by Databricks — not used |
| information_schema | Auto-created by Databricks — system metadata |

## 7.5 Volumes

| Volume | Path | Purpose |
| --- | --- | --- |
| pfin_dev.landing.zone | abfss://landing@pfincanadacentralsa.dfs.core.windows.net/landing/raw/ | Landing zone for raw source file uploads |

# 8. Microsoft Entra ID Security Groups

## 8.1 Groups

| Entra Group Name | Databricks Role | Access |
| --- | --- | --- |
| entra-pfin-engineer | Workspace Admin | Full Databricks workspace |
| entra-pfin-dashboard-admin | Dashboard Editor | All dashboards — can publish and edit |
| entra-pfin-dashboard-analyst | Dashboard Viewer (no license) | Shared dashboards via link only |
| entra-pfin-dashboard-public | Dashboard Viewer (no license) | Shared dashboards via link only |

## 8.2 Current Members

| User | Groups |
| --- | --- |
| arsalan@areslamihotmail.onmicrosoft.com | entra-pfin-engineer, entra-pfin-dashboard-admin, admins |
| faraz@areslamihotmail.onmicrosoft.com | entra-pfin-engineer |
| areslami@hotmail.com | admins (backup admin only) |

Note: entra-pfin-dashboard-analyst and entra-pfin-dashboard-public are empty — users will be added in Phase 5.

Note: Databricks syncs group membership directly from Entra ID. No manual re-entry needed.

# 9. Git Repository and Branching Strategy

## 9.1 Repository Details

| Field | Value |
| --- | --- |
| Repository Name | pfin-analytics |
| Host | GitHub |
| Visibility | Private |
| URL | https://github.com/arsalaneslami/pfin-analytics |
| Default Branch | main |
| Integration Branch | develop |
| Databricks Integration | Connected via GitHub PAT (pfin-databricks) |

## 9.2 Branch Strategy

| Branch | Purpose | Protection |
| --- | --- | --- |
| main | Production-ready code only | Requires GitHub Team plan — deferred to Phase 6 |
| develop | Integration branch — all features merge here first | Requires GitHub Team plan — deferred to Phase 6 |
| feature/pfin-{ticket}-{desc} | New feature development | None — delete after merge |
| fix/pfin-{ticket}-{desc} | Bug fixes | None — delete after merge |
| release/v{major}.{minor} | Release stabilization | Protected during release window |
| hotfix/pfin-{ticket}-{desc} | Critical production fixes | Merge to both main and develop |

## 9.3 Folder Structure

pfin-analytics/

├── .github/

│   └── workflows/          ← CI/CD pipeline definitions (Phase 6)

├── src/

│   ├── ingestion/          ← Bronze layer scripts (Phase 1)

│   ├── transformation/     ← Silver scripts (Phase 2)

│   ├── aggregation/        ← Gold scripts (Phase 3)

│   └── pipelines/          ← Lakeflow pipeline definitions

├── dashboards/             ← Exported dashboard JSON (Phase 5)

├── bundles/                ← Declarative Automation Bundles (Phase 6)

│   └── resources/

├── data/

│   └── samples/            ← Small sample CSVs for dev/testing

├── docs/

│   ├── phase-0/            ← This document

│   ├── phase-1/

│   ├── phase-2/

│   ├── phase-3/

│   ├── phase-4/

│   ├── phase-5/

│   └── phase-6/

├── tests/                  ← Unit and integration tests

└── README.md

# 10. Compute

| Setting | Value |
| --- | --- |
| Cluster Name | pfin-dev-interactive |
| Runtime | 17.3 LTS (Scala 2.13, Spark 4.0.0) |
| Node Type | Standard_D4pds_v6 (16 GB Memory, 4 Cores) |
| Mode | Single Node |
| Auto Termination | 30 minutes |
| Unity Catalog Access | Verified — SELECT current_catalog() returns pfin_dev |

# 11. Tagging Script

Location: docs/phase-0/tag-resources.sh

Applies all required tags to all resources in pfin-canadacentral-rg. Storage Account and Access Connector are handled with dedicated CLI commands due to Azure API limitations.

Run with:

az login

bash docs/phase-0/tag-resources.sh

# 12. Naming Quick Reference

Single source of truth for all resource names. When in doubt, check the Convention column first.

| Layer | Convention | Live Example |
| --- | --- | --- |
| Azure RG | pfin-canadacentral-rg | pfin-canadacentral-rg |
| Azure Storage Account | pfincanadacentralsa (no hyphens) | pfincanadacentralsa |
| Azure Access Connector | pfin-canadacentral-ac | pfin-canadacentral-ac |
| Azure Key Vault | pfin-canadacentral-kv | pfin-canadacentral-kv |
| Databricks Workspace | political-finance-ws (full name exception) | political-finance-ws |
| Databricks Managed RG | pfin-canadacentral-ws-mrg | pfin-canadacentral-ws-mrg |
| Service Principal | pfin-databricks-sp | pfin-databricks-sp |
| UC Storage Credential | pfin_<purpose>_cred | pfin_storage_cred |
| UC External Location | pfin_<purpose> | pfin_lakehouse |
| UC Catalog | pfin_<env> | pfin_dev, pfin_prod |
| UC Schema | <layer> | bronze, silver, gold, ops, landing |
| UC Volume | pfin_<env>.<schema>.<concept> | pfin_dev.landing.zone |
| Bronze Table | <source>_<dataset>_raw | elections_canada_contributions_raw |
| Silver Table | <subject>_<grain> | contributions |
| Gold Table | <business_concept> | contributions_by_party |
| Ops Table | <metric>_log or checkpoints | job_audit_log, data_quality_log |
| Auto Loader Checkpoint | pfin_<env>.ops.checkpoints/<source>_<dataset> | pfin_dev.ops.checkpoints/elections_canada_contributions |
| Cluster | pfin-<env>-<purpose> | pfin-dev-interactive |
| SQL Warehouse | pfin-<env>-sql-wh-<size> | pfin-prod-sql-wh-serverless |
| Lakeflow Job | pfin-<env>-<purpose> | pfin-dev-daily-ingestion |
| Lakeflow Pipeline | pfin_<env>_<layer>_pipeline | pfin_dev_silver_pipeline |
| DAB Bundle | <project>-lakehouse | pfin-lakehouse |
| Git Repository | pfin-<short-name> | pfin-analytics |
| Git Feature Branch | feature/pfin-{ticket}-{desc} | feature/pfin-001-bronze-ingest |
| Entra Group | entra-pfin-<role> | entra-pfin-dashboard-public |

# 13. Phase 0 Exit Criteria

Phase 0 is complete when all items below are verified.

| # | Criterion | Status |
| --- | --- | --- |
| 1 | All Azure resources exist in pfin-canadacentral-rg | ✅ |
| 2 | 5 ADLS containers created (landing, bronze, silver, gold, ops) | ✅ |
| 3 | Storage Blob Data Contributor assigned to Access Connector | ✅ |
| 4 | Databricks workspace accessible as arsalan@areslamihotmail.onmicrosoft.com | ✅ |
| 5 | Unity Catalog enabled with pfin_dev catalog and all schemas | ✅ |
| 6 | External Location pfin_lakehouse validated | ✅ |
| 7 | Landing volume pfin_dev.landing.zone created | ✅ |
| 8 | 4 Entra groups created and synced to Databricks | ✅ |
| 9 | Git repo initialized with folder structure on develop branch | ✅ |
| 10 | Databricks workspace connected to GitHub repo | ✅ |
| 11 | Dev cluster pfin-dev-interactive running and accessing pfin_dev catalog | ✅ |
| 12 | All resources tagged via tag-resources.sh | ✅ |

# 14. Deferred Items — Phase 6

| Item | Reason |
| --- | --- |
| Service Principal pfin-databricks-sp | Only needed for CI/CD automation |
| Key Vault pfin-canadacentral-kv | Only needed for secret management in CI/CD |
| File Events role assignments (3 IAM roles) | Optional — improves Auto Loader performance |
| VNet Injection on Databricks workspace | Production hardening |
| Branch protection rules on main and develop | Requires GitHub Team plan or public repository |
| External Location File Events permissions | EventGrid, Queue, and Storage Account Contributor roles |

# 15. Document Control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | May 2026 | Arsalan Eslami | Initial Phase 0 document |
| 1.1 | May 2026 | Arsalan Eslami | Updated after actual provisioning: corrected owner, storage structure, UC paths, compute specs, deferred items, 7-phase structure |

File location: docs/phase-0/PFIN-Phase0-Foundation.docx in the pfin-analytics repository.